LABORATORY ANALYZER MIDDLEWARE

Production Execution Plan and Claude Code Master Prompt for lc.spottiq.com

Planning baseline • Version 1.0 • 18 July 2026

HANDOFF SCOPE
This document plans and authorizes Claude Code's scoped production work. It does not itself make account, DNS, hosting, or deployment changes.

# Part I — Production Execution Plan

Version: 1.0

Purpose: implementation and production deployment plan for Claude Code

Production URL: https://lc.spottiq.com

## 1. Target outcome

Claude Code will build and deploy a production multi-tenant SaaS control plane for the laboratory analyzer middleware described in DEVELOPMENT_PLAN Procution.md. The public application will run at lc.spottiq.com, while onsite analyzers continue to connect through a separately installed Windows/macOS edge gateway.

The online application must include authentication, tenant administration, users and invitations, device fleet management, device onboarding, connection profiles, mappings, driver registry, subscriptions, billing, notifications, SMTP configuration, audit logs, security settings, gateway downloads, documentation, and operational dashboards.

The browser application cannot directly replace the native edge gateway for reliable RS-232, USB serial, local TCP listener, file-watcher, or offline operation. Production architecture remains:

Analyzer → Windows/macOS Edge Gateway → secure outbound connection
         → Cloud Control Plane at lc.spottiq.com → LIS/HIS

## 2. Execution authority and safety limits

The Claude prompt authorizes creation of the new LabConnect project, production services, and the lc.spottiq.com subdomain. It does not authorize deletion or modification of unrelated Hostinger websites, DNS records, email accounts, databases, Railway projects, Cloudflare resources, or GitHub repositories.

Claude must:

Inspect before changing any external account.

Record existing DNS state before adding records.

Use additive changes wherever possible.

Never expose secrets in source, screenshots, logs, terminal output, or chat.

Never use real patient data during development or deployment validation.

Never enable analyzer transmission or clinical result release without device-specific validation.

Pause for the user only when credentials, legal acceptance, payment onboarding, domain ownership confirmation, or an irreversible/high-risk action requires human participation.

## 3. Decisions Claude must resolve during discovery

Claude should discover existing capabilities and propose defaults rather than blocking immediately. Human confirmation is mandatory for:

GitHub repository owner and repository name.

Railway workspace/project and billing plan.

Final SMTP provider and sender domain/address.

Payment provider account, supported country, settlement currency, tax handling, and production pricing.

Cloudflare account availability and whether R2 is enabled.

Required privacy policy, terms, data-processing agreement, and regulatory jurisdiction.

Windows code-signing certificate and Apple Developer ID/notarization credentials.

The first physical analyzer and LIS/HIS validation environment.

Recommended default providers:

GitHub: private repository.

Application hosting: Railway.

Database: managed PostgreSQL on Railway.

Object storage: Cloudflare R2.

Transactional email: Resend or Postmark; use Hostinger SMTP only if deliverability and API requirements are adequate.

Payments: Stripe Billing if available for the business jurisdiction; otherwise Paddle or another merchant-of-record provider.

Error monitoring: Sentry or an approved equivalent.

Product analytics: privacy-conscious and disabled for clinical payloads.

## 4. Production architecture

### 4.1 Online services

control-plane-web: server-rendered React/Next.js frontend or the approved React architecture.

control-plane-api: ASP.NET Core API.

worker: background email, webhook, billing, audit export, object lifecycle, and notification jobs.

PostgreSQL: tenant and operational application data.

Redis or broker only when durable job requirements justify it.

R2: signed gateway releases, signed driver packages, approved support bundles, exports, and static artifacts.

Monitoring: uptime, application errors, traces, queue depth, database health, email delivery, webhook failures, and certificate expiry.

### 4.2 Edge services

gatewayd: Rust background service.

gateway-desktop: Tauri 2 + React technician UI.

SQLite durable local store.

Outbound-only mutually authenticated connection to the control plane.

Signed stable/canary update channels.

Windows Service and macOS launchd packaging.

### 4.3 Environment separation

Local: synthetic data, simulator, SQLite, local PostgreSQL where needed.

Development: isolated Railway environment, development R2 bucket, non-production email/payment modes.

Staging: production-like isolated database/bucket/secrets, test payment mode, dedicated staging hostname.

Production: separate database, secrets, storage, domains, signing keys, monitoring, backups, retention, and access policy.

No production secret may be reused in development or staging.

## 5. Product information architecture and pages

### 5.1 Public and authentication pages

Product landing page with precise analyzer-connectivity positioning.

Pricing and plan comparison.

Security and trust page.

Documentation/help entry.

Service status link.

Sign in.

Create tenant/trial, if business policy enables self-service.

Email verification.

Forgot password and reset password.

Accept invitation.

MFA enrollment and recovery codes.

Session/device management.

Terms, privacy, cookie, acceptable-use, and data-processing pages/placeholders pending legal review.

### 5.2 Global application shell

Tenant switcher for authorized users.

Laboratory/site selector.

Command/search palette.

Notifications center.

Help and support entry.

User/profile menu.

Responsive sidebar with role-aware navigation.

Clear environment banner outside production.

Keyboard navigation, focus management, reduced-motion support, WCAG 2.2 AA.

### 5.3 Dashboard

Fleet health overview.

Connected, offline, warning, and unconfigured device counts.

Results/order message flow volumes without exposing PHI in aggregate labels.

Queue age and failed deliveries.

Unresolved mappings.

Driver/update status.

Security and subscription notices.

Activity timeline and actionable next steps.

### 5.4 Tenant, organization, and laboratory administration

Tenant profile, legal name, support contacts, locale, timezone, and branding.

Sites/laboratories list and hierarchy.

Create/edit/archive site through drawers; destructive actions require confirmation.

Departments and operational settings.

Tenant feature flags and limits.

Data-retention and regional settings.

Tenant deletion/export request workflow with strong safeguards.

### 5.5 Users, roles, and invitations

User directory with status, role, sites, MFA, last access, and invitation state.

Invite one or many users via drawer/modal with role and site assignment.

Resend/revoke invitation.

Suspend/reactivate user.

Role-based access control: owner, tenant admin, lab admin, technician, mapping reviewer, clinical approver, billing admin, auditor, read-only/support roles.

Custom roles later; start with explicit permissions and a permissions matrix.

Audit every membership, role, and invitation change.

### 5.6 Device fleet pages

Device inventory with search, filters, saved views, health, gateway, driver, site, model, firmware, last communication, and validation status.

Device detail with overview, connection, messages, mappings, validation, maintenance, audit, and diagnostics tabs.

Add-device workflow as a progressive drawer/wizard.

Edit connection in a drawer, not a full navigation context switch.

Command/control actions separated from passive actions and disabled until authorized.

Bulk assignment/update only for safe configuration fields.

Archive rather than delete; preserve clinical/audit lineage.

### 5.7 Device connection pages

Discover gateway and available serial ports/network endpoints.

Choose transport: serial, TCP client/server, MLLP, file watcher.

Configure parameters with validated inputs and safe presets.

Passive capture mode by default.

Live byte/frame viewer with PHI redaction controls.

Protocol detection results with confidence and evidence.

Connection test, replay, simulator, and troubleshooting.

Status lifecycle: discovered, capture-only, configured, validating, approved, production, suspended.

No arbitrary command entry field for production analyzers.

### 5.8 Gateways

Gateway fleet page with OS, version, site, enrollment state, last seen, certificate expiry, disk/queue health, and update channel.

“Add gateway” page: generate short-lived enrollment token, installation instructions, checksum/signature verification, and expiry.

Gateway detail: devices, queue, diagnostics, certificates, releases, audit, configuration versions.

Gateway downloads page with Windows and macOS artifacts, version notes, hashes, signatures, supported OS matrix, installation and upgrade guides.

Remote actions limited to safe configuration/update operations with approval and audit.

### 5.9 Drivers and mappings

Driver registry with certification status, vendor/model/firmware coverage, transports, workflows, version, signature, limitations, and update channel.

Driver detail/version comparison and rollback.

Draft profile editor and review workflow.

Test mappings by device/site with code, name, specimen, unit/UCUM, LOINC suggestion, precision, status, reviewer, and effective date.

Mapping drawer for fast review; batch confirmation with explicit evidence.

Validation plans, cases, expected/actual results, discrepancies, approvals, and signed reports.

AI suggestions clearly labeled and never activated automatically.

### 5.10 Messages, orders, results, and reconciliation

Message explorer with date/device/status/type filters and secure access controls.

Raw, framed, parsed, canonical, mapping, delivery, and acknowledgement views.

Orders and results operational views with identifiers minimized/redacted by role.

Failed delivery/dead-letter queue with retry, resolve, and export actions.

Duplicate/correction/reconciliation history.

No general “edit clinical result” action in the middleware UI.

### 5.11 Subscription and billing

Plans page and usage/limit presentation.

Subscription overview, current plan, renewal, status, and included allowances.

Upgrade/downgrade flow with proration explanation.

Checkout and customer billing portal integration.

Payment methods, invoices, receipts, billing contacts, tax/company details.

Dunning/past-due, grace period, failed payment, cancellation, reactivation, and entitlement states.

Provider webhooks with signature verification, replay protection, idempotency, and audit.

Server-authoritative entitlements; never trust frontend plan state.

Suggested dimensions: base platform, active gateways, active devices, sites, retention, support tier, and optional advanced driver/validation features.

Pricing and currency remain configurable until business approval.

### 5.12 Settings

General tenant settings.

Laboratories/sites.

Users and access.

Authentication/MFA/session policies.

SMTP and email branding.

Notifications and escalation rules.

API clients, webhooks, and IP restrictions.

LIS/HIS connectors.

Data retention and exports.

Security, certificates, and support access.

Billing and subscription.

Audit log.

Developer/integration settings.

The settings experience must use a clear left sub-navigation, route-based sections, unsaved-change protection, field-level validation, test actions, masked secrets, rotation/revocation controls, and audit history.

### 5.13 SMTP and email

Provider adapter interface supporting API-based providers and standard SMTP.

Configuration fields stored encrypted and never returned to the browser after save.

Sender domain/address verification status.

“Send test email” action with throttling and audit.

Templates for verification, password reset, invitation, MFA/security alerts, billing events, gateway offline, certificate expiry, mapping approval, and support workflows.

Bounce/complaint/suppression handling.

Per-tenant branding only where sender-domain policy permits.

Plain-text alternative, accessible markup, locale readiness, and secure single-use expiring links.

### 5.14 Platform administration

Internal tenants page, health, subscriptions, feature flags, support cases, security events, job failures, email delivery, release channels, and audit.

Impersonation discouraged; if unavoidable, require reason, approval policy, visible banner, short expiry, and complete audit.

No cross-tenant clinical data browsing by default.

## 6. World-class UX/UI direction

Claude must invoke /ui-ux-pro-max exactly as requested and follow its full workflow before implementation. It should establish PRODUCT.md, DESIGN.md, tokens, navigation, wireflows, component states, and responsive specifications.

Design character: precise, calm, operationally confident, and suitable for laboratories. Avoid generic AI SaaS styling, decorative glass, excessive gradients, oversized rounded cards, and dashboard clutter.

Required UX standards:

Familiar product patterns with strong hierarchy and restrained color.

Dense information where it supports technicians, with progressive disclosure elsewhere.

Drawers for create/edit contextual work; dialogs only for focused confirmations or short tasks.

Tables with saved views, filters, column controls, pagination/virtualization, responsive alternatives, and accessible keyboard operation.

Complete loading, skeleton, empty, error, permission-denied, offline, stale, and partial-success states.

Every interactive control: default, hover, focus, active, disabled, loading, success, and error where applicable.

WCAG 2.2 AA, strong visible focus, 44px touch targets where appropriate, screen-reader semantics, reduced motion, color-independent status.

Desktop-first for operational screens, fully usable tablet/mobile administration, and no assumption that device setup occurs in a mobile browser.

English first, architecture ready for Arabic RTL and localization.

Design tokens in OKLCH or an equivalent controlled system; verified contrast.

One consistent icon family and no hand-drawn production icons.

Claude should produce and review screenshots for desktop, tablet, and mobile, run accessibility tests, and visually inspect every critical route before production.

## 7. Authentication and authorization

Email/password authentication with modern password hashing.

Verified email before sensitive access.

Secure password reset using single-use, short-lived, hashed tokens.

Email invitations with single-use expiry, acceptance, and existing-user handling.

MFA/TOTP and recovery codes; require MFA for privileged roles when configured.

Secure, HttpOnly, SameSite cookies; CSRF protection; session rotation and revocation.

Rate limiting, credential-stuffing defenses, audit, and generic authentication errors.

Tenant membership checked server-side for every request and object lookup.

Authorization policies tested against cross-tenant access and IDOR.

OIDC/SAML can be designed as later enterprise features unless already required.

## 8. Data and API design

Core production tables include tenants, sites, memberships, invitations, roles/permissions, sessions, gateways, gateway credentials, devices, connections, drivers/versions, mappings/versions, validations/approvals, raw-message metadata, deliveries, subscriptions, entitlements, invoices/payment references, email configurations, notifications, API clients, webhooks, audit events, and release artifacts.

Use migrations, optimistic concurrency where appropriate, soft archive for lineage, UTC storage, tenant-scoped indexes, explicit retention jobs, and encrypted sensitive configuration. Raw clinical payload storage must be minimized and governed separately.

Expose versioned APIs with OpenAPI, request validation, idempotency for mutation/webhook endpoints, consistent errors, correlation IDs, pagination, rate limits, and audit hooks.

## 9. Delivery phases

### Phase A — Discovery and production design

Inspect accounts and existing resources read-only; establish providers, architecture decisions, threat model, data policy, product/design system through /ui-ux-pro-max, backlog, acceptance tests, and rollout plan.

Exit: approved provider/resource map, UX flows, schema/API plan, and no unresolved blocker to scaffolding.

### Phase B — Repository, environments, and foundation

Create private GitHub repository, branch protection, monorepo, CI, development/staging/production environment definitions, secret model, database migrations, logging/monitoring foundation, and local verification.

Exit: green builds/tests and deployment plan; no public traffic yet.

### Phase C — Identity, tenancy, invitations, and settings

Implement authentication, reset, verification, MFA, tenant/site membership, RBAC, invitations, audit, profile, tenant settings, and SMTP adapter/test flow.

Exit: cross-tenant tests pass; email flows verified in non-production mode.

### Phase D — World-class application shell and core pages

Implement the approved design system, responsive shell, dashboard, tenants, sites, users, devices, gateways, drivers, mappings, messages, validation, notifications, settings, support, and platform admin surfaces with realistic synthetic data.

Exit: critical routes pass visual, responsive, accessibility, interaction, and authorization review.

### Phase E — Billing and subscriptions

Implement product/price configuration, checkout, portal, subscription lifecycle, invoices, entitlements, webhooks, dunning states, billing admin, and tests using provider sandbox.

Exit: webhook replay/idempotency tests and complete sandbox lifecycle pass; user approves live prices before production activation.

### Phase F — Edge gateway vertical slice

Implement Rust service/Tauri shell, gateway enrollment, signed releases, simulator, passive transport foundation, durable queue, and cloud fleet status. Produce Windows/macOS development installers.

Exit: simulator-to-cloud flow passes with synthetic data; no physical analyzer writes.

### Phase G — Production infrastructure

Provision Railway production services/database, R2 buckets/tokens, monitoring, backups, restore procedure, production secrets, and release pipelines. Deploy through controlled migrations and health checks.

Exit: production environment passes smoke, security, restore, and rollback tests on temporary/assigned hostnames.

### Phase H — Domain and launch

Inspect Hostinger DNS, add only required records for lc.spottiq.com, wait for DNS/TLS, configure canonical URL/cookies/CORS/email links, deploy production, run smoke/E2E/accessibility/security checks, and monitor.

Exit: https://lc.spottiq.com healthy with valid TLS, authentication/email/payment flows verified, monitoring and rollback ready.

### Phase I — Physical device pilot

After separate authorization, connect one analyzer in passive/shadow mode, validate against expected results, obtain laboratory approval, then stage unidirectional and later bidirectional workflows.

Exit: signed device-specific validation; no broader compatibility claim.

## 10. DNS and Hostinger procedure

- Open the existing Hostinger hPanel session for spottiq.com.

- Capture/read current DNS records and confirm no existing lc conflict.

- Determine the production target supplied by Railway or the chosen frontend host.

- Add the minimum required record, normally CNAME lc to the provider target; follow provider verification requirements.

- Do not change apex, www, mail/MX, SPF, DKIM, DMARC, or unrelated records.

- Verify propagation with authoritative DNS lookup and HTTPS from outside the provider.

- Confirm TLS, redirect behavior, HSTS readiness, canonical URL, secure cookies, CORS, callback and email-link URLs.

- Record the before/after state and rollback instructions.

## 11. Production readiness checklist

All critical/high security issues resolved or approved.

Tenant isolation and RBAC tests pass.

Password reset/invitation/MFA/session flows pass.

SMTP sender verification, SPF/DKIM/DMARC, bounce and suppression behavior verified.

Payment provider production onboarding and live pricing approved.

Webhook signatures, idempotency, replay handling, and reconciliation pass.

Database backup and restore demonstrated.

R2 lifecycle, access, CORS, and secret scope verified.

CI/CD approvals, migrations, health checks, canary, and rollback tested.

TLS, DNS, security headers, CSP, cookie attributes, rate limits, and error redaction verified.

Accessibility and responsive tests pass for critical routes.

Monitoring, alerts, status communication, runbooks, support contacts, and incident response active.

Terms/privacy/cookie/billing language reviewed by qualified advisors.

No real analyzer result release until separate clinical validation.

## 12. Final production deliverables expected from Claude

Production repository with documentation and reproducible builds.

Architecture, product, design system, threat model, data model, API, and ADR documentation.

Complete tenant-aware web application and administrative surfaces.

Authentication, invitations, SMTP, subscription, payment, and billing flows.

Rust/Tauri edge gateway foundation and signed-download workflow.

Simulator and automated conformance/security/E2E test suites.

Railway/R2/Hostinger environment documentation and infrastructure definitions.

Live https://lc.spottiq.com deployment.

DNS before/after record, deployment evidence, test results, backup/restore and rollback evidence.

Credential inventory by secret name/location without exposing values.

Known limitations, risk register, operations runbooks, and next device-validation plan.

# Part II — Claude Code Production Master Prompt

You are the principal engineer, product designer, security engineer, DevOps operator, and release coordinator for a production laboratory analyzer middleware called LabConnect. Your task is to build the complete system, provision its production infrastructure, and publish it at:

https://lc.spottiq.com

The domain spottiq.com is managed through Hostinger. The user has an authenticated Chrome session open at:

https://hpanel.hostinger.com/websites/spottiq.com

The user may also have authenticated sessions for GitHub, Railway, Cloudflare, and related services. Use those accounts only within the scope below.

## Mandatory first instruction

Use /ui-ux-pro-max exactly as written. Invoke it before designing or implementing the frontend, follow its complete workflow, and use its output to create a world-class product design system, information architecture, wireflows, responsive layouts, component states, and visual QA process. Do not replace, rename, omit, or simulate this instruction.

## Read these source files completely

README Procution.md

DEVELOPMENT_PLAN Procution.md

PRODUCTION_EXECUTION_PLAN.md

OPERATOR_CHECKLIST.md

Existing AGENTS.md, CLAUDE.md, PRODUCT.md, DESIGN.md, ADRs, and repository policies.

PRODUCTION_EXECUTION_PLAN.md is the controlling implementation and launch specification for this assignment. DEVELOPMENT_PLAN Procution.md controls the analyzer middleware architecture and clinical safety boundaries.

## Production objective

Build and deploy a multi-tenant SaaS control plane with:

Tenant login, signup/trial policy, email verification, password reset, MFA, sessions, and account security.

Tenant organizations, laboratories/sites, roles, permissions, users, and email invitations.

Dynamic tenant administration and platform administration.

Device inventory, device onboarding, device details, connection configuration, message inspection, mappings, validation, and diagnostics.

Gateway fleet, enrollment, downloads, installation, certificates, health, queues, releases, and update channels.

Driver registry, versions, compatibility, signing, review, certification, and rollback.

Orders/results operational views, delivery failures, reconciliation, and audit lineage.

SMTP/email provider configuration, sender verification, email templates, test email, bounces, complaints, and suppressions.

Plans, subscriptions, checkout, payment methods, invoices, billing portal, entitlements, dunning, cancellation, and reactivation.

Settings covering general, sites, users/access, security, SMTP, notifications, API clients, webhooks, LIS/HIS connectors, retention, billing, audit, and developer options.

A Rust Windows/macOS edge gateway foundation and Tauri technician application.

ASTM/HL7 foundations, device simulator, synthetic end-to-end path, durable queue, and signed release artifacts.

Production deployment, monitoring, backups, restore, rollback, DNS, TLS, and launch verification.

## Architecture that must remain true

The online web application is the control plane, not the physical device driver. Reliable device connectivity runs onsite:

Analyzer → Rust gatewayd (Windows/macOS service) → secure outbound channel
         → LabConnect control plane → LIS/HIS

Use:

Rust for edge services and protocol/transport core.

Tauri 2 + React/TypeScript for the technician application.

React/TypeScript for the control-plane web application.

ASP.NET Core for the control-plane API unless an ADR, with evidence and user approval, changes it.

SQLite at the edge and PostgreSQL centrally.

Railway for the online application/database unless discovery proves it unsuitable.

Cloudflare R2 for approved release/driver/export artifacts.

Hostinger DNS for lc.spottiq.com.

Use a monorepo consistent with the repository specification in the plan.

## Authorization

You are authorized to:

Create a new private GitHub repository for LabConnect after confirming the target owner and repository name.

Create development, staging, and production resources in the user-approved Railway workspace.

Create dedicated development, staging, and production R2 resources in the user-approved Cloudflare account.

Add the minimum DNS records required for lc.spottiq.com in Hostinger.

Configure CI/CD, deployments, databases, storage, monitoring, transactional email, and payment integrations for this project.

Deploy the application to production after its gates pass.

This authorization is narrow. Do not delete or modify unrelated websites, domains, DNS records, mail records, repositories, projects, databases, buckets, billing settings, or account-wide security settings. Never weaken security controls to make deployment easier.

Pause and obtain human participation when a service requires legal terms, payment/bank onboarding, MFA confirmation, CAPTCHA, a production pricing decision, a secret only the user can supply, code-signing identity, Apple Developer credentials, or an irreversible/high-risk action. Explain exactly what is needed and resume after it is completed.

Do not ask broad setup questions when you can safely inspect and propose a default. Batch necessary questions at phase gates.

## Account and browser rules

Prefer official CLIs/APIs and narrowly scoped tokens when available.

Use the authenticated Chrome/Hostinger UI when DNS management requires it.

Never inspect browser passwords, cookies, local storage, personal data, or unrelated tabs.

Never paste secrets into source, issues, commits, logs, screenshots, or chat.

Use separate scoped credentials per environment and record only their names and secret-store locations.

Before external changes, capture current state and prepare rollback.

## Clinical and device safety boundaries

Use synthetic or irreversibly de-identified data during development and launch testing.

Unknown analyzers are passive capture-only.

Do not send arbitrary commands to a physical analyzer.

Do not connect to a physical analyzer without a separately approved test plan.

Do not release clinical results to a real patient record until the exact device, firmware, workflow, mappings, and LIS/HIS path have completed controlled validation and laboratory sign-off.

Parsing success is not clinical certification.

Preserve raw-message provenance, driver/parser/mapping versions, validation, delivery, and acknowledgement lineage.

## UX/UI requirements

After invoking /ui-ux-pro-max, create PRODUCT.md and DESIGN.md and maintain them as source-of-truth artifacts.

The design must feel precise, calm, trustworthy, and exceptionally crafted for laboratory operations. It must not look like a generic AI-generated SaaS dashboard.

Required design behavior:

Restrained, accessible color system; excellent typography and spacing.

Familiar enterprise product patterns and consistent component vocabulary.

Drawers for contextual create/edit/device operations; popovers for lightweight controls; dialogs only for short focused confirmation tasks.

Rich tables with filtering, sorting, saved views, column controls, pagination/virtualization, keyboard access, responsive alternatives, bulk action safety, and useful empty states.

Complete loading, skeleton, empty, offline, stale, permission-denied, error, validation, partial-success, and success states.

Every component state: default, hover, focus, active, selected, disabled, loading, error, and success where relevant.

WCAG 2.2 AA, visible focus, semantic markup, screen-reader labels, reduced motion, high contrast, and color-independent status.

Desktop-first operational layouts with excellent tablet/mobile administration.

English first, localization-ready, with Arabic/RTL architecture and layout testing.

No excessive gradients, glassmorphism, decorative animations, nested cards, huge radii, unclear icons, or unnecessary modal workflows.

Use one professional icon system and verified typography loading.

Capture and inspect desktop, tablet, and mobile screenshots for every critical route.

Do not treat /ui-ux-pro-max output as disposable. Translate it into reusable tokens, primitives, patterns, and documented decisions in the real application stack.

## Required page inventory

Implement all pages and flows in Section 5 of PRODUCTION_EXECUTION_PLAN.md, including:

Public landing, pricing, security, documentation entry, status link, and legal placeholders.

Sign in, verification, reset, invitation acceptance, MFA, recovery, and session management.

Dashboard and responsive authenticated shell.

Tenant, site/laboratory, department, user, role, and invitation administration.

Device inventory, detail, onboarding, connection, messages, mappings, validation, diagnostics, and audit.

Gateway inventory, enrollment, detail, downloads, installation, certificates, health, queues, and updates.

Driver registry, versions, compatibility, profile editor, validation, approval, and rollback.

Orders/results/message explorer, delivery failures, deduplication/correction, and reconciliation.

Subscription, plans, checkout, portal, payment methods, invoices, usage, entitlements, dunning, cancellation, and reactivation.

Settings and internal platform administration.

Use realistic synthetic fixtures throughout. No lorem ipsum and no fake success metrics.

## Authentication, tenancy, and authorization

Implement:

Verified email/password authentication with modern password hashing.

Single-use, short-lived, hashed verification/reset/invitation tokens.

Secure HttpOnly SameSite cookies, CSRF defenses, session rotation/revocation, and rate limiting.

TOTP MFA and recovery codes; configurable MFA requirement for privileged roles.

Tenant switcher only for users with memberships.

Server-side tenant and permission checks for every operation.

Explicit baseline roles: owner, tenant admin, lab admin, technician, mapping reviewer, clinical approver, billing admin, auditor, read-only/support.

Authorization tests for cross-tenant access, IDOR, role escalation, invitation abuse, and archived resources.

Audited membership, role, session, security, and support actions.

## SMTP and invitations

Create a provider abstraction supporting API email providers and standard SMTP. During discovery, recommend Resend or Postmark for production unless Hostinger SMTP is demonstrably adequate. The user must confirm provider/account and sender identity.

Implement:

Encrypted provider configuration with masked readback.

Sender verification and DNS-status UI.

Test-email action with authorization, throttling, and audit.

Verification, password reset, invitation, MFA/security, billing, gateway, certificate, mapping, and support templates.

HTML and plain-text forms, accessible email markup, expiring links, locale readiness.

Bounce, complaint, delivery event, and suppression handling.

SPF, DKIM, and DMARC setup without disturbing existing mail records.

## Subscriptions and payments

During discovery, determine whether Stripe Billing is available for the user's business jurisdiction. If not, propose Paddle or an appropriate merchant-of-record alternative. Obtain approval for provider, currency, prices, taxes, trials, cancellation, and refunds before live activation.

Implement provider-agnostic billing boundaries with:

Configurable plans and prices.

Checkout and billing portal.

Subscription lifecycle and server-authoritative entitlements.

Payment methods, invoices/receipts, billing contacts, company/tax details.

Upgrade/downgrade/proration, trial, grace period, past due, dunning, cancellation, reactivation.

Signed webhooks, event persistence, idempotency, replay protection, ordering tolerance, retry, reconciliation, and audit.

Test clocks/sandbox lifecycle tests where supported.

No storage of raw card details.

Do not invent or publish final pricing without user approval.

## Infrastructure and production deployment

### GitHub

Private repository, protected main, CODEOWNERS, required reviews/status checks, secret scanning, dependency updates, environments, scoped secrets, OIDC where supported, release provenance, SBOM, and signed/checksummed artifacts.

### Railway

Separate development, staging, and production environments.

Web, API, worker, PostgreSQL, and optional broker only if needed.

Infrastructure/configuration as code where practical.

Controlled migrations, health/readiness checks, private networking, backups, resource/budget alerts, logs/metrics, rollback, and no automatic unreviewed production migrations.

### Cloudflare/R2

Separate buckets/tokens for development, staging, and production.

Least privilege, presigned URLs, strict CORS, encryption, lifecycle, retention/versioning as needed, audit, and artifact integrity verification.

Store signed gateway/driver releases and approved exports/support bundles.

Do not store identifiable clinical payloads unless separately governed and approved.

### Hostinger and lc.spottiq.com

- Inspect current DNS for spottiq.com and capture the before state.

- Confirm lc does not already exist or conflict.

- Add only the record(s) required by the selected host, normally a CNAME for lc.

- Do not modify apex, www, MX, SPF, DKIM, DMARC, or unrelated records except when the approved SMTP configuration specifically requires additive sender-authentication records.

- Verify authoritative DNS, provider domain validation, TLS, canonical redirects, secure cookies, HSTS readiness, callback URLs, CORS, CSP, and email links.

- Record rollback instructions.

## Development and rollout sequence

Execute these phases in order and maintain a visible checklist:

- Read sources, inspect workspace/accounts read-only, inventory constraints, and identify required human decisions.

- Invoke /ui-ux-pro-max; create product/design sources, route map, wireflows, component system, and critical prototypes.

- Write ADRs, threat model, data classification, schema/API plan, risk register, test strategy, environment and rollout plan.

- Create repository and CI foundation.

- Implement canonical data, database, tenancy, auth, invitation, MFA, RBAC, audit, and SMTP foundations.

- Implement the complete approved frontend page inventory and backend APIs.

- Implement subscription/billing in provider sandbox and obtain live pricing approval.

- Implement gateway enrollment/download/update foundation, simulator, and synthetic edge-to-cloud vertical slice.

- Provision development and staging; run functional, security, accessibility, responsive, performance, backup/restore, and rollback tests.

- Provision production, configure monitoring/backups/secrets, and deploy on a temporary/provider hostname.

- Configure lc.spottiq.com, TLS, URLs, and production integrations.

- Run launch checks, monitor, document evidence, and hand off operations.

- Do not start the physical analyzer pilot until separately authorized.

## Testing gates

Require:

Unit, integration, contract, end-to-end, component, visual regression, accessibility, and security tests.

Tenant-isolation and authorization matrix tests.

Authentication/reset/invitation/MFA/session abuse tests.

Billing webhook signature/idempotency/replay/lifecycle tests.

SMTP delivery/bounce/suppression/link-expiry tests.

Parser property/fuzz tests and simulator fault injection.

Windows/macOS packaging and service-lifecycle tests.

Responsive checks at representative phone, tablet, laptop, and wide-desktop sizes.

Browser compatibility for current supported Chrome, Edge, Safari, and Firefox where applicable.

Database migration, backup/restore, deployment rollback, DNS/TLS, monitoring, and alert tests.

No phase is complete until its acceptance criteria and evidence are documented.

## Production launch gate

Before making production public, present a concise launch report containing:

Production architecture and resource inventory.

Exact hostname and DNS change.

Deployment commit/release identifiers.

Migrations applied.

Test/security/accessibility results.

Backup/restore and rollback evidence.

SMTP/domain verification and payment-mode status.

Monitoring/alerts and runbooks.

Known risks and deferred items.

Confirmation that no physical analyzer or real clinical result release is enabled.

If any critical gate fails, do not launch. Correct it or ask the user for an explicit risk decision.

## Work reporting

At the end of every phase, report:

Outcome.

Files and external resources created/changed.

Tests run and exact results.

Screenshots/visual QA completed.

Security/privacy review performed.

Rollback method.

Remaining risks and decisions.

The next phase and whether user participation is required.

Commit changes in small coherent units. Keep documentation synchronized. Never claim “production-ready,” “certified,” or “clinically validated” without the corresponding evidence.

## Begin

Begin with read-only discovery:

- Read all source instructions.

- Inspect the local workspace and Git state.

- Identify available tooling and authenticated services without exposing credentials.

- Invoke /ui-ux-pro-max and follow its required initialization/design workflow.

- Produce the provider/resource plan, critical decisions requiring the user, and the proposed Phase 1 execution checklist.

Do not mutate external accounts until you have captured the current state, identified the exact resources you will create, and confirmed any missing account-specific choices with the user. Once those confirmations are received, continue through production without repeatedly asking for decisions already granted.